## Slide 1
September
Deciding the subject of the project.
Understanding the problem..
Making survey of RPPG,PPG,EVM.
Analysing the current method like EVM.
January
Preparing website of presentation.
Finishing ch3 (Software design).
.
November
Providing the equipment and environment of development..
December
Making UI/UX
.Finishing ch2(software analysis).
Start implementation of rppg & extract Heart Rate.
May
Continues Implementation of Vitalism and extract (RR).
Testing on real data.
June
Observing the results and generation decision logic.
Discussion Phase 2.
October
Reading the reviews and papers of the related work. November
Finishing ch 1 of documentation.
(project proposal).
February
Preparing data set.
Creating database.
finish the documentation.
preparing first presentation
prototype version1.
PHASE 3
PHASE 1
PHASE 5
PHASE 2
PHASE 4
PHASE 6
Preparing frontend Android.
Finishing ch4 (SRS)
March
Applying deep learning
Applying ppg &Extract spo2.
Desktop application with QT.
continues implementation of vitalism extract BP , HRV.
April